# Business Proposal: AI Agentic UA Engine (V2 - Enterprise Integrated)

Table of Contents

# Business Proposal: AI Agentic UA Engine

Prepared by: Solutions Architect (AI-assisted) Date: 2026-03-13 Audience: Leadership / Stakeholders Export: Run /plan-export to generate .docx version

We propose building an AI-powered User Acquisition Engine that leverages our Enterprise Tech Stack (PostgreSQL, S3, Spark, Iceberg) to automate the full advertising cycle.

The system uses Google Sheets as the ‘Business Console’ for the UA Team, backed by internal AI workflows that make data-driven decisions using our deep data lake.

Bottom line: This engine can reduce creative costs by 50-70%, improve ROAS by 15-25%, and requires zero new software infrastructure. We can launch a pilot in just 8 weeks.

## The Problem

| Challenge | Current State | Business Impact |
| --- | --- | --- |
| Slow campaign launches | 2-4 weeks to go from idea to live ad | Missed market windows, slow reaction to trends |
| Expensive creative production | Manual design for each variant | High cost, low testing volume (5-10/week) |
| Reactive optimization | Managers check dashboards daily | 4-24 hour reaction to anomalies, wasted spend |
| Rising UA costs | CPI increasing 20-30% YoY | Margins shrinking without ROAS improvement |
| Talent bottleneck | Need 3-5 UA people per game | Hard to scale to more titles |

## The Solution

┌──────────────────────────────────────────────────────────┐
│             Enterprise-Integrated UA Engine              │
│                                                          │
│  ┌──────────────────┐      ┌──────────────────────────┐  │
│  │  Business Console│      │    Enterprise Backend    │  │
│  │ (Google Sheets)  │ ↔  │ (Internal n8n + PG + S3) │  │
│  └──────────────────┘      └────────────┬─────────────┘  │
│                                           │              │
│  ┌────────────────────────────────────────┴───────────┐  │
│  │          Spark + Iceberg Analytics Layer           │  │
│  │      (Predictive LTV, Attribution, Insights)       │  │
│  └────────────────────────────────────────────────────┘  │
└──────────────────────────────────────────────────────────┘

### What the AI Does

| Pillar | Before (Manual) | After (AI Engine) |
| --- | --- | --- |
| Planning | UA manager analyzes spreadsheets, sets budgets | AI agent analyzes AppsFlyer data, generates optimized campaign plans |
| Creative | Designers create 5-10 variants manually | AI generates 50-100 variants using GenAI tools (Creatify, OpenArt.ai) |
| Deployment | Manual upload to each ad platform | Automated deployment to TikTok, Facebook, Google in minutes |
| Monitoring | Check dashboards 1-2x daily | AI monitors 24/7, auto-pauses bad ads, alerts on anomalies |
| Optimization | Weekly manual adjustments | Continuous AI-driven optimization with human approval for big changes |

### Safety: Human-in-the-Loop

The AI doesn’t operate unchecked. Three tiers of control:

| Tier | AI Authority | Example |
| --- | --- | --- |
| 🟢 Full Auto | AI acts immediately | Pause underperforming ads, scale budget ≤20% |
| 🟡 Semi-Auto | AI recommends, human approves via Slack | New campaigns, budget changes >20% |
| 🔴 Human Only | Human decides entirely | Total budget allocation, brand direction |

## Expected Impact

| Metric | Current | With AI Engine | Improvement |
| --- | --- | --- | --- |
| Campaign launch time | 2-4 weeks | < 2 days (15 min automated) | 95%+ faster |
| Creative variants per week | 5-10 | 50-100 | 10x more testing |
| Production costs | Baseline | -50% to -70% | Significant savings |
| ROAS | Baseline | +15% to +25% | Higher returns |
| Anomaly reaction time | 4-24 hours | < 1 hour | 20x faster |
| UA headcount per game | 3-5 people | 1-2 people | 60% reduction |

## Investment & Timeline

### 8-Week Pilot Plan

| Phase | Duration | Deliverable |
| --- | --- | --- |
| P1: Enterprise Setup | 2 Weeks | n8n connected to Internal PG, S3, & Sheets |
| P2: AI & Data Logic | 2 Weeks | Spark views for LTV-based AI campaign plans |
| P3: Creative & Deploy | 2 Weeks | S3 creative pipeline + TikTok live deployment |
| P4: Monitoring & Scale | 2 Weeks | Automated monitoring loop + multi-platform |

### Cost Breakdown

| Category | Pilot (8 weeks) | Monthly (Production) |
| --- | --- | --- |
| Software Infra | $0 (Using S3, PG, Spark) | $0 |
| n8n Hosting | Internal Host | Internal |
| Ad Spend | $4,000 ($500/wk) | $10K+ /mo |
| AI API Costs | ~$40 (Claude) | ~$100-200 /mo |
| GenAI Tools | Free/Pilot tiers | ~$50 /mo |
| Total (excl. ad spend) | ~$40 | ~$150-250 /mo |

Key insight: The engine costs ~$4,300/year to operate (excluding ad spend). Even a 1% ROAS improvement on $100K annual ad spend would save $1,000+ — the system pays for itself with minimal improvement.

### ROI Projection

| Scenario | Annual Ad Spend | ROAS Improvement | Additional Revenue | ROI |
| --- | --- | --- | --- | --- |
| Conservative | $100K | +10% | +$10K | 2.3x |
| Target | $300K | +20% | +$60K | 14x |
| Optimistic | $600K | +25% | +$150K | 35x |

Plus: headcount savings of 2-3 FTE per game × salary

## Risk Management

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| AI makes bad budget decisions | Low | 6 anti-hallucination guardrails enforce hard limits |
| AI-generated creatives underperform | Medium | Quality gate + A/B test before scaling |
| Ad platform blocks automation | Low | Official APIs only, comply with ToS |
| System downtime disrupts campaigns | Low | Manual fallback always available |
| Pilot doesn’t show lift | Medium | Review Gate at Week 6 — pivot before further investment |

## Why Now?

- AI-generated creatives are mainstream — 30-40% of top publishers already use GenAI

- UA costs rising 20-30% YoY — automation is the only way to maintain margins

- We already have the data infrastructure — AppsFlyer pipeline gives us real-time signals

- Team has the skills — n8n and Dify experience means fast time-to-value

- Low-risk pilot — $5K investment validates the approach before committing

## Decision Requested

Approve the 8-week pilot to validate the AI UA Engine on 1 game (Total Football) with TikTok Ads.

| What We Need | From Whom |
| --- | --- |
| Engineering allocation (1 FTE, 8 weeks) | Engineering Lead |
| TikTok Ads pilot budget ($500/week × 8 weeks) | Marketing / Finance |
| API keys for TikTok, GenAI tools | UA Team |
| Weekly 1-hour review sessions | UA Manager |
| Production server access (Week 5+) | DevOps / IT |

Success criteria at Week 6 Review Gate: - AI-managed campaigns achieve comparable or better CPI vs. manual - Creative production is ≥5x faster - System operates reliably with <1hr anomaly response

If the gate passes → expand to Facebook and Google (Sprints 4-5). If it doesn’t → lessons learned documented, minimal investment lost.

## Appendix: Key Documents

| Document | Contents |
| --- | --- |
| Overview | Requirements, NFRs, integrations, HITL framework |
| Research | Build-vs-buy analysis, API feasibility, PoCs |
| Tech Stack | Technology evaluations with ADR-format decisions |
| Architecture | C4 diagrams, data contracts, security, deployment |
| Implementation Plan | Sprint tasks, Gantt chart, milestones |
| Technical Handoff | Developer-ready setup guide |
| Findings | All 15 ADRs, risk log, session notes |

💡 Tip: Run /plan-export to export this proposal as a formatted .docx for presentation.