# Business Proposal: Market Insights Platform

Table of Contents

# Business Proposal: Market Insights Platform

## Executive Summary

Our market analysis team spends days manually assembling reports by cross-referencing Sensor Tower data, monitoring online communities, and checking Vietnamese gaming regulations. This proposal outlines a purpose-built internal web application that automates 80% of this workflow using AI, reducing report generation time from days to under 30 minutes while improving data coverage from 1-2 sources per report to 4-5.

The MVP can be built in 6 weeks at a running cost of ~$50/month, with the full production version operational within 12 weeks at ~$200/month.

## The Problem

| Current Pain Point | Business Impact |
| --- | --- |
| Reports take 2-5 days to compile manually | Delayed market decisions; missed windows of opportunity |
| Each report typically cites only 1-2 data sources | Incomplete picture; blind spots in analysis |
| Community sentiment is tracked ad hoc (if at all) | Missing player feedback signals that predict market shifts |
| Vietnamese regulation changes (G1-G4 licenses) are discovered reactively | Compliance surprises; missed new market entrants |
| No standardized report format | Inconsistent quality; difficult to compare across periods |
| Analysis is trapped in individual analysts’ heads | Knowledge silos; no institutional memory |

## The Solution

An internal web application where the team can:

- See everything in one place — Dashboard combining app rankings, revenue trends, community sentiment scores, and regulatory updates

- Generate reports with AI — Select a template, define parameters (market, time period, focus apps), and let AI produce a structured draft in minutes

- Edit and refine collaboratively — Rich text editor where analysts review, edit, and enhance AI-generated content

- Publish and share — Standardized, exportable reports with full data traceability

### How AI is Used (Responsibly)

| AI Task | What the AI Does | What the Human Does |
| --- | --- | --- |
| Report drafting | Synthesizes data from 4-5 sources into a structured draft | Reviews, edits, adds judgment, and publishes |
| Sentiment analysis | Classifies community posts as positive/neutral/negative | Validates sentiment labels, identifies actionable themes |
| Data summarization | Condenses thousands of data points into key takeaways | Interprets business implications, makes recommendations |

All AI outputs are editable drafts — no report is published without human review. AI assists with speed and coverage; humans provide judgment and accountability.

## Value Proposition

### Quantified Benefits

| Metric | Current State | With Platform | Improvement |
| --- | --- | --- | --- |
| Time to produce 1 report | 2-5 days | <30 minutes | ~90% reduction |
| Data sources per report | 1-2 | 4-5 (market + community + regulation) | 2-3x coverage |
| Reports produced per week | 1-2 | 5-10 | 5x throughput |
| Regulation tracking | Reactive (weeks late) | Proactive (monthly automated) | Eliminates surprises |
| Community sentiment visibility | Ad hoc / none | Systematic with scoring | New capability |

### Strategic Value

- Faster decisions: Market insights available in hours instead of days

- Better decisions: More data sources = fewer blind spots

- Regulatory readiness: Automated tracking of G1-G4 license changes under the new Decree 147/2024

- Institutional knowledge: Reports stored centrally with data snapshots — any analyst can reference past analyses

- Scalable: Same tool works for 5 or 20 analysts without proportional effort increase

## Scope & Timeline

### Phase 1: MVP (Weeks 1-6)

| What’s Included | What’s Not Included |
| --- | --- |
| ✅ Dashboard with Sensor Tower KPIs and trends | ❌ Multi-model AI (single provider for now) |
| ✅ App Store review scraping + sentiment analysis | ❌ Reddit, Discord, Facebook scraping |
| ✅ Vietnamese regulation tracker (abei.gov.vn) | ❌ Real-time collaborative editing |
| ✅ AI report generation (2 templates) | ❌ Automated report scheduling |
| ✅ Rich text editor for review and editing | ❌ Custom template builder |
| ✅ Report export (Markdown, HTML) | ❌ API for external integrations |

### Phase 2: Production (Weeks 7-12)

Adds: All community data sources (Reddit, Discord, Facebook), multi-AI routing for cost optimization, real-time collaborative editing, 4+ report templates, automated scheduling.

### Phase 3: Scale (Months 4-6+)

Adds: Historical context AI (learns from past reports), custom template builder, auto-distribution (email/Slack), support for 20+ users.

## Investment & Running Costs

### Development Cost

| Item | Estimate |
| --- | --- |
| MVP development (6 weeks, AI-assisted) | Internal team time |
| Production enhancements (6 weeks) | Internal team time |
| No external development cost | Built internally with AI assistance |

### Monthly Operating Costs

| Phase | Monthly Cost | What It Covers |
| --- | --- | --- |
| MVP | ~$50/mo | AI API usage ($30-50) + hosting (free tier) |
| Production | ~$200/mo | AI APIs ($60-130) + scraping ($49) + hosting ($20) |
| Scale | ~$650/mo | AI APIs ($230-580) + scraping ($149) + hosting ($45) + jobs ($50) |

### ROI Estimate

| Factor | Calculation |
| --- | --- |
| Analyst time saved | 5 analysts × 4 hrs/week saved × 48 weeks = 960 hours/year |
| At avg analyst cost of $25/hr | 960 × $25 = $24,000/year in labor savings |
| Annual platform cost (Production) | 12 × $200 = $2,400/year |
| Net annual value | ~$21,600/year (10x ROI) |

## Risk Management

| Risk | Likelihood | Impact | Our Mitigation |
| --- | --- | --- | --- |
| AI produces inaccurate analysis | Medium | High | All AI outputs are drafts — human review required before publishing |
| Community scraping blocked by platforms | Medium | Medium | Using managed scraping service with automatic maintenance; manual import fallback |
| Regulation website changes structure | Low | Medium | Alert monitoring on scraper failures; manual data entry as backup |
| AI API costs exceed budget | Medium | Medium | Usage monitoring + cost alerts; AI routing to cheaper models for simple tasks |
| Team doesn’t adopt the tool | Low | Medium | Involve analysts in template design; start with supervised mode |

## Success Metrics

We propose tracking these KPIs to measure the platform’s effectiveness:

| KPI | Target (3 months) | Target (6 months) |
| --- | --- | --- |
| Report generation time | < 30 minutes | < 15 minutes |
| Reports produced per week | 3-5 | 5-10 |
| Team adoption rate | 3/5 analysts using weekly | 5/5 analysts using weekly |
| AI cost per report | < $5 | < $2 |
| Analyst satisfaction (survey) | 7/10 | 8/10 |
| Data source coverage per report | 2 sources | 4-5 sources |

## Recommendation

We recommend proceeding with the MVP build (6 weeks) because:

- Low risk: Internal tool for 5 users — no external customer exposure

- Low cost: ~$50/month running cost, no external development spend

- High leverage: 10x ROI from analyst time savings alone

- Proven technology: All AI APIs, scraping tools, and frameworks are production-tested

- Quick validation: Working prototype in 6 weeks provides concrete data on value

### Requested Approval

- Approve MVP development timeline (6 weeks)

- Confirm Anthropic (Claude AI) API budget (~$50/month)

- Confirm Apify scraping service budget ($49/month at Production phase)

- Confirm Vercel hosting ($0 MVP, $20/month at Production phase)

## Appendix: Planning Documents

For technical details, see the full planning documentation:

| Document | Contents |
| --- | --- |
| overview.md | Problem, users, requirements, scope |
| research.md | Market analysis, competitor intelligence, API feasibility |
| findings.md | All decisions, risk log, session notes |
| tech-stack.md | Technology evaluation with scored comparisons |
| architecture.md | System diagrams, database schema, API contracts |
| implementation-plan.md | 6 milestones, 56 tasks, Gantt timeline |
| handoff.md | Complete development brief for coding agent |